**HomeView**

**Project Plan**

Uniting Streaming Services on One Site

October 27, 2021

Unite

Christian Lam

Daniel Monge

Eric Truong (Team Leader)

Erina Lara

Michael Lamera

Table of Contents

[**Overview**](#_j3nw8f9xwpeb) **4**

[Project Overview](#_t7ojff4muzvj) 4

[Document Overview](#_99mch0d524x)

[Assumptions and Constraints](#_oy4e2nxrl48a) 4

[**Resources**](#_kyqxfn4ngzi) **5**

[Team](#_d2hs0stpxphb) 5

[**Project Timelines**](#_k8h9bxn47452) **6**

[Project Timeline](#_6slp4hbgwd4z)

[Roadmap](#_c6lnz0aa7k0y) 6

[Milestone Distribution/Hourly Timeline](#_l8x2j0e7uf6k) 6

[**Project Maintenance and Control**](#_8ie6pjrn53u2) **7**

[Requirements Management](#_9lwyrl6pi0kb) 7

[Time and Budget Control](#_uq4k8fn2om18) 7

[**Risk Assessment**](#_m3i0e8acpxva) **9**

[**References**](#_fpxeubir6ja) **11**

# Overview

## Project Overview Our team is aiming to solve a browsing and convenience problem. Subscribers of multiple American streaming services experience difficulty in trying to find a specific title to watch or to experience something new. As cited by Wonder (research company), the average Netflix user spends around 20.75 minutes of their day, or 126 hours of their year, spent searching for titles to watch. Moreover, searching for new movies or shows involves logging in to each platform individually, and dealing with separate browsing catalogs. In addition, although American streaming services already offer a free way for users to view their catalog, users are able to view each of their subscription’s catalog collectively on our site, rather than taking more time to view each individually. Our product will serve as an organized, customized database and comfortable American streaming service navigator. The vision of HomeView is to provide clients with an effortless stream searching experience while also unifying all different American streaming services.

## 

## Document Overview The following document contains relevant information regarding the entire timeline, roadmap, risks and its mitigations, resources, and its constraints.

## Assumptions and Constraints

| **#** | **Assumptions** |
| --- | --- |
| 1 | User has access to an internet connection |
| 2 | User has access to a system capable of running Google Chrome 93 or up |
| 3 | User owns an email address |
| 4 | User is subscribed to at least one streaming subscription service |
| **#** | **Constraints** |
| 1 | Project deadline is May 2022 |
| 2 | Team Unite has five members |
| 3 | Team members are full time students |
| 4 | No budget |

# Resources

## Team

| **Name** | **Role** |
| --- | --- |
| Christian Lam | Full Stack Developer |
| Daniel Monge | SCRUM Master / Full Stack Developer |
| Eric Truong | Team Leader / Full Stack Developer |
| Erina Lara | Full Stack Developer |
| Michael Lamera | Full Stack Developer |

## 

## Document Resources

| **Document** | **Link** |
| --- | --- |
| Timeline | <https://lucid.app/lucidchart/460c3ef9-374a-4dee-a3a4-4b1442c977ec/edit?view_items=ms7X_Us66qCk&invitationId=inv_d167f3e1-c6f4-4b6d-af3a-661aad61c5c0> |
| Roadmap | <https://lucid.app/lucidchart/82fec267-e8bd-4d26-8bdc-1aecd64eb7ba/edit?viewport_loc=-20%2C-35%2C1579%2C832%2C0_0&invitationId=inv_bbbfa89f-482a-4b37-af61-213b108735ce> |

## 

# Project Timelines

## Project Timeline

## 

## 

## Roadmap

## Note: Milestone deliverables after Milestone 3 and dates after 12/4/2021 are anticipated and are subject to change, due to a new semester

| **Milestone** | **Description** | **Deliverables** | **Completion Date** |
| --- | --- | --- | --- |
| Project Start | Marks the starting date of the planned project | N/A | 9/3/2021 |
| Proposal Approved | Proposal is approved and submitted. | Project Proposal | 9/29/2021 |
| Milestone 1 | Milestone 1 deliverables are submitted. | Site Map, High Level Design, Tech Specifications, Business Requirements Document | 10/6/2021 |
| Milestone 2 | Milestone 2 deliverables are submitted. | Project Plan, Test Plan, Network Diagram | 10/27/2021 |
| Milestone 3 | Milestone 3 deliverables are submitted. | Low Level Design, User Manual, Logging | 12/4/2021 |
| Milestone 4 | Milestone 4 deliverables are implemented. | User Management, Usage Analysis Dashboard, Registration | 2/14/2022 |
| Milestone 5 | Milestone 5 deliverables are implemented. | Login/Logout, User Access Control, Central Media Library | 3/14/2022 |
| Milestone 6 | Milestone 6 deliverables are implemented. | Playlists, Blacklist, Central Media Library | 4/11/2022 |
| Milestone 7 | Milestone 7 deliverables are implemented. | Central Media Library, News, ActWiki, Ratings and Reviews | 5/1/2022 |
| Project End | Project code is ready for deployment. | Finished product | 5/1/2022 |

## 

## Hour-Sprint Distribution

| Sprint 1 | | |
| --- | --- | --- |
| 9/11/2021 - 9/25/2021 | **Project Proposal**  21 hours | **Productive**  21 hours |

## 

| Sprint 2 | | |
| --- | --- | --- |
| 10/2/2021 - 10/6/2021 | **BRD, Tech Spec, HL Design, Site Map**  99 hours | **Productive**  99 hours |

## 

| Sprint 3 | | |
| --- | --- | --- |
| 10/7/2021 - 10/27/2021 | **Project Plan, Test Plan, Network Diagram**  68 hours | **Productive**  68 hours  **Non-productive**  105 hours |

## 

The following hour-sprint tables will be updated as more sprints are completed.

| Sprint 4 | | |
| --- | --- | --- |
| 10/27/2021 - 12/4/2021 | **Low Level Design, User Manual, Logging**  - hours | **Productive**  - hours  **Non-productive**  - hours |

## 

| Sprint 5 | | |
| --- | --- | --- |
| 12/4/2022 - 2/14/2022 | **User Management, Usage Analysis Dashboard, Registration**  - hours | **Productive**  - hours  **Non-productive**  - hours |

## 

| Sprint 6 | | |
| --- | --- | --- |
| 2/14/2022 - 3/14/2022 | **Login/Logout, User Access Control, Central Media Library**  - hours | **Productive**  - hours  **Non-productive**  - hours |

## 

| Sprint 7 | | |
| --- | --- | --- |
| 3/14/2022 - 4/11/2022 | **Central Media Library, Playlists, Blacklist**  - hours | **Productive**  - hours  **Non-productive**  - hours |

## 

| Sprint 8 | | |
| --- | --- | --- |
| 4/11/2022 - 5/1/2022 | **Central Media Library, News, ActWiki, Ratings and Reviews**  - hours | **Productive**  - hours  **Non-productive**  - hours |

# Project Maintenance and Control

## Requirements Management

## In order to track our progress for the project and to ensure timely execution and completion of all deliverables and requirements necessary for the project, our team will be utilizing the SCRUM methodology. We will commit to sprint reviews and client meetings to discuss and apply client feedback or changes to the project after every sprint.

## Time and Budget Control

## 

## For each milestone, we have gathered the scheduled completion date for our deliverables, as well as the estimated dates for upcoming milestones. Our budget for this project is $0, therefore we will only be utilizing free software and hardware to create and deploy our product.

# Risk Assessment

All risks will be listed in order of greatest priority first and least priority last, along with their mitigation.

Risk Impact will be defined as either:

* High (Has a widespread, severe, or critical impact towards the entire scope of the project in which the entire project may be compromised)
* Medium (Has a serious, or focused impact towards significant parts of the project in which some services of the project may be compromised)
* Low (Has a minor, insignificant impact towards the project in which the entire scope of the project is still able to function and services are not gravely affected)

Risk Probability will be defined as either:

* High (Likelihood of happening is likely or almost certain)
* Medium (Likelihood of happening is possible or unlikely)
* Low (Likelihood of happening is negligible or rare)

| **Priority** | **Risk** | **Description** | **Impact** | **Probability** | **Mitigation** |
| --- | --- | --- | --- | --- | --- |
| 1 | Group members becoming unavailable | There is a possibility that a member could be absent from doing any self-assigned task and/or does not communicate with the team | High | Medium | After the first instance of a group member not responding to the team or not completing a task that was self-assigned, the team will allow a one-day grace period for the member to get back to them. If they fail to get back to the team, then the team will notify Professor Vong. |
| 2 | Unforeseen circumstances | There is a possibility that a member would be unable to work on the project due to an uncontrollable situation, such as a car accident, familial matters, health reasons, or the like | High | Low | All documents and source code will be uploaded to GitHub allowing all members to be able to access any work that needs to be finished. Additionally, all tasks will be finished in a timely manner. |
| 3 | Unfamiliarity with programming languages, software, and/or hardware | There is a possibility that a member may be unfamiliar with a certain programming language, framework, or hardware | High | High | If a member is unfamiliar with any of the tech stack materials or programming languages, hardware, or software, then the member will have to spend extra time researching about said topic along with learning about said topic from a knowledgeable member |
| 4 | Member dropping or failing a semester | There is a possibility of a member not receiving a passing grade in the first semester and not being able to take the second part of the course | High | Medium | Work with the member to produce quality work in a timely manner |
| 5 | Members having personal issues with another member | There is a possibility of multiple members having disagreements on project-related issues or personal issues | Low | Low | Identify and discuss the issue with each member individually to discover the root cause of the issue. If the issue is project-related, discuss possible solutions with the team. If the issue is personal, ensure that each member remains professional and keeps personal issues or emotions outside of the work setting. |
| 6 | Project not meeting specifications | There is a possibility of the project not having a finished feature or the feature does not live up to expectations | Medium | Medium | Ensure that all members carefully follow the use cases outlined in the Business Requirements Document to ensure that the features meet the specifications |
| 7 | Client and user dissatisfaction with product | There is a possibility of the client and user having issues with a certain feature or does not live up to expectations | High | Low | Hold weekly meetings with the client in order to receive updated client feedback regarding all aspects of the project and its deliverables |
| 8 | Streaming services requiring us to cease the project | There is a possibility that streaming services would disapprove of their application being used and would request the project to halt | High | Low | Ensure that project specifications and implementations are not in violation of any of the streaming services’ policies by reviewing each services’ documentation and policies |
| 9 | Project giving inaccurate information on links | There is a possibility that the original webpage would be edited causing users to be sent to an error page | Medium | Low | If at any point a change must be made to a webpage, any links that were given out beforehand must be updated to ensure it is up to date |
| 10 | Internet issues | There is a possibility that | High | High |  |
| 11 | Data breach | There is a possibility that a security flaw would be present and adversaries would be able to steal sensitive information | High | Medium | We will ensure that our databases will be accessible only by people who are required to interact with it, and any data being stored will be encrypted |
| 12 | Developersignore given tasks | One of the developers may decide to slack and not complete tasks | High | Medium | The other members will find out why they are stuck and how the problem can be solved. If the slacking continues the member will be removed |
| 13 | Low Stakeholder/Client Engagement | Client or stakeholder we are collaborating with is not engaging with the team at the frequency necessary to maintain high productivity levels. Slow response can impede delivery timeframes. | High | Medium | Clear agreements with the client or stakeholders around response times and have an effective selection of delivery and project goals/priorities |
| 14 | Lack of Ownership | Team fails to assign direct ownership of a task to a team member. Then, no one has sole responsibility for the task being delivered and no one is accountable for the successes and failures of it. | Medium | Low | Set ownership and responsibilities of tasks to only one team member. Other team members can contribute, but only one person is responsible for the task being delivered. |
| 15 | Poor Quality Code | Code has the possibility of being poor quality. Meaning it’s difficult for other developers to review and make changes. Code may have also been rushed and released without testing and be full of bugs that could have been prevented. | High | Medium | Implement clear coding standards and guides. Have code reviews with team members. Test all of the code before release. |
| 16 | Communication services being interrupted | The services we use to communicate and plan out our progress of the product can affect the scrum process | High | Low | Ensure that all members are signed up for and use a backup communication service, such as phone-calling, texting, Slack, or Discord. |
| 17 | Spring semester schedules | New schedules next semester could change the team’s capacity | High | Medium | Ensure that all members of the team are able to enroll in the same 491B class section. If a member is not able to enroll in the same section, a meeting with the 491B Professor must be held to request for a replacement team member or to review possible alternative solutions. |
| 18 | Clients misunderstand product | Clients can mistake that the product allows them to watch any tv show / movie on one site, however we direct them to a specific streaming site | Low | Low | Ensure that User Manual and product’s About section accurately provides a detailed explanation regarding the usage and purpose of the product |
| 19 | Requirements for the project could change | The client could result to asking for more features to implement | High | Low | Developers will prepare for the idea of future implementations throughout meetings with the client |
| 20 | Features may be too difficult | Features become too challenging and will delay completion and delivery | High | Medium | Developers will ensure they will seek help from each other and try to accomplish the obstacle |
| 21 | Database files are lost | Losing the files for the databases will lose all the clients information | High | Medium | Constantly create copies of the files within the database servers. |
| 22 | Memory space limit | The necessary storage amount provided could be less than anticipated | High | Low` | Acquire more memory from the service providers if needed |
| 23 | Funding needed | Funds may be needed to help polish the product | Medium | Low | Developers would possibly put in a small amount of funds for the product |

# References

Risk Assessment

<https://www.castsoftware.com/research-labs/risk-management-in-software-development-and-software-engineering-projects>

<https://www.edureka.co/blog/risk-analysis-in-software-testing/>

<https://codebots.com/way-of-working/what-are-the-10-biggest-risks-in-software-development>

Project Timeline

<https://www.projectmanager.com/project-timeline>

Project Roadmap

<https://www.projectmanager.com/blog/tips-for-project-roadmap>